# Gravity Goal: Product, Physics, Networking, and MVP Development Research

## Executive summary

Gravity Goal should be designed as a competitive encounter, not as a long-form game. The core product question is not “How much content can we build?” but “Does the loser immediately want a rematch?” Rocket League Sideswipe is a useful reference because its mobile design compresses car-football into 1v1/2v2 matches, a small control set, two-minute rounds, ranked/casual play, customization, and rotating mutators. 8 Ball Pool demonstrates a different version of the same principle: a stable ruleset can support repeated 1v1 play when opponent skill, outcomes, progression, and cosmetic/status rewards vary. Keep Talking and Nobody Explodes shows how time pressure and procedural variation can repeatedly create tension without requiring a massive campaign. [1]

My recommended first version is deliberately smaller than the earlier concept:

Two players. One energy ball. Two goals. Move + Gravity Pulse. Seventy-five seconds. First to five wins early. Tie = sudden-death overtime.

The game should be top-down 2D in landscape, not platform-based. Each player controls a small hovercraft/orb/ship. Movement is continuous; the only action button is a radial Gravity Pulse that strongly pushes the ball and mildly recoils the player. The pulse is simultaneously the shot, pass, clearance, save, trick-shot and defensive mechanic. That is the key to keeping the control scheme simple while still allowing mastery.

For the first playable build, I would not include random power-ups, multiple arenas, black holes, upgrades, ranked mode, accounts, ads, or progression. The first test must answer one question: Are two people willing to play ten matches of this very small game against each other? If not, no progression system will rescue it.

The technical recommendation is equally clear: use server-authoritative physics, not deterministic peer-to-peer lockstep. Run a fixed-step authoritative simulation at 60 Hz; send inputs from clients at roughly 30 Hz plus immediate action-edge messages; broadcast authoritative state at roughly 20 Hz. Predict the local player immediately, reconcile it against authoritative snapshots, and interpolate the opponent and ball behind server time by an adaptive buffer around 60–100 ms. Glenn Fiedler's networking work explains why fully deterministic lockstep is fragile when exact cross-platform determinism cannot be guaranteed, while fixed timesteps, state synchronization, snapshot buffering, interpolation, and correction smoothing are well suited to networked physics. [2]

For infrastructure, my preferred prototype stack is:

React + TypeScript + Canvas 2D → Vercel frontend → WebSocket → Cloudflare Worker/Durable Object per game room → optional Supabase for profiles, results and analytics.

A Durable Object maps naturally to “one authoritative room, one authoritative simulation.” Cloudflare explicitly positions Durable Objects with WebSockets for coordinated real-time applications, provides hibernatable WebSockets for idle rooms, and documents batching for high-frequency game state. Supabase Realtime is excellent for Broadcast/Presence, but Presence is explicitly not intended for high-frequency state, while high-frequency Broadcast can accumulate message volume quickly; therefore I would not put the 60 Hz physics loop through Supabase Realtime. [3]

Vercel itself is now a legitimate WebSocket backend option: native WebSocket support became generally available on October 20, 2026. However, Vercel notes that a connection stays pinned to one Function while future connections are not guaranteed to reach the same Function, which means shared room state requires external coordination such as Redis. For Gravity Goal, Durable Objects remain architecturally cleaner because the room itself is the stateful actor. [4]

The development estimate for an experienced solo TypeScript developer using Codex/agent assistance is approximately 72–88 engineering hours for a two-week prototype and 210–240 cumulative hours for a six-week polished MVP. The biggest technical risk is not rendering or UI; it is getting physics + latency + prediction + reconciliation to feel fair on two real phones.

The most important prototype success gates should be defined before development. These are proposed internal targets, not industry benchmarks:

| Prototype gate | Recommended threshold |
| --- | --- |
| First-time pairs that choose Rematch | >50% |
| Match completion rate | >90% |
| Median matches per successful pair/session | ≥3 |
| Local input-to-visual-response | <50 ms perceived |
| Typical same-region RTT | <100 ms |
| p95 RTT target | <150 ms |
| Large visible physics corrections | <1% of snapshots |
| Reconnect success during short network interruption | >90% |
| Stable gameplay | iPhone Safari + Android Chrome + desktop Chrome/Safari |

There is one nontechnical issue worth resolving before commercialization: “Gravity Goal” should currently be treated as a working title only. Searches surface prior use of the name for a reported 2K/Rocket-League-like project and third-party trademark databases show an earlier U.S. filing reported as abandoned. That does not establish current trademark availability, but it is more than enough reason to conduct proper USPTO/international clearance before launching under that name. [5]

## Product and game design

### The experience Gravity Goal should optimize

The game should produce a loop closer to football, table tennis, air hockey or Rocket League than to a campaign game:

Challenge → 75-second match → emotional finish → instant rematch → rivalry develops.

That distinction matters. Long-term retention does not need to come from building a farm, leveling a city or unlocking hundreds of stages. It can come from a stable skill game in which the opponent creates the variety.

Sideswipe is particularly relevant. Its publisher listing describes 1v1/2v2, two-minute matches and a three-button control scheme, while Epic's support documentation explains steering, jumping, boosting, dodging and dodge shots. In other words, the game is accessible at the input level while allowing multiple tactical uses of those inputs. [6]

That should be Gravity Goal's philosophy as well:

One mechanic should create many situations. Do not create many buttons to create many situations.

### Recommended core rules

I would make the Standard ruleset:

| Parameter | Prototype recommendation | Reason |
| --- | --- | --- |
| Players | 1v1 | Pure rivalry; simple network topology |
| Camera | Fixed top-down / slight perspective | Both players understand entire arena |
| Orientation | Landscape | More horizontal field, better goal visibility |
| Regulation | 75 sec | Very low commitment |
| Early finish | First to 5 | Prevents hopeless blowouts |
| Tie | Golden-goal overtime | No anticlimactic draw |
| Goal reset | ~1.5 sec | Maintain momentum |
| Inputs | Move + Pulse | Extremely learnable |
| Arena | One symmetric map | Balance before content |
| Power-ups | None in Standard | Preserve competitive clarity |
| Accounts | None required | Instant invite-to-play |
| Rematch | One tap | Most important retention action |

Seventy-five seconds is intentionally shorter than Sideswipe's two-minute format. Sideswipe demonstrates that short competitive mobile matches are viable; Gravity Goal should go one step further because it is a browser game whose strongest acquisition path is likely to be “open this link and play me right now.” [7]

### Movement

The player's ship should behave more like a responsive air-hockey striker than a realistic spaceship.

For touch:

- Left thumb: virtual stick or drag-anywhere movement.

- Right thumb: large PULSE button.

For keyboard:

WASD / Arrow Keys = move
Space             = Gravity Pulse

Movement should accelerate toward a target velocity rather than behaving like a frictionless Newtonian spaceship:

desiredVelocity = inputDirection * MAX_PLAYER_SPEED;

velocity +=
  (desiredVelocity - velocity) *
  RESPONSE_RATE *
  dt;

velocity *= Math.exp(-DRAG * dt);
velocity = clampMagnitude(velocity, MAX_PLAYER_SPEED);
position += velocity * dt;

This is not scientifically realistic, intentionally. It gives the player immediate control while retaining enough inertia for anticipation and trick shots.

### Gravity Pulse

The Pulse is the mechanic that can make Gravity Goal distinct.

A tap creates a radial impulse centered on the player's ship.

The ball receives a strong impulse:

const distance = length(ball.pos - player.pos);
const t = clamp(1 - distance / PULSE_RADIUS, 0, 1);

// Smooth falloff — no inverse-square singularity.
const strength = PULSE_FORCE * t * t;

ball.velocity +=
  normalize(ball.pos - player.pos) *
  strength;

The player receives a smaller recoil in the opposite direction. That creates a useful physical tradeoff: aggressively shooting the ball can also push you out of position.

The opposing player can receive perhaps 15–25% of ball impulse when caught in the field. That creates defensive spacing and allows clever displacement without turning the game into a stun-lock fighting game.

The initial pulse cooldown should be in approximately the 1.0–1.4 second range and exposed as a tuning constant rather than buried in code.

The polished version can add charged pulse without adding another button:

Tap                  → quick normal pulse
Hold up to ~450 ms   → larger, stronger pulse
Release              → fire

The charging ship glows, so the opponent can read the threat. This turns a single button into timing, bluffing, defense and precision.

### Ball physics

Gravity Goal should have an arcade physics model, not a physically perfect one.

Recommended ingredients:

Circle collider
Moderate restitution
Very low rolling drag
Hard maximum velocity
Swept collision / substep at extreme speed
Server-authoritative goal detection

A speed cap is important because without one, repeated pulse impulses can eventually create tunneling or visually unreadable ball motion.

Rather than allowing the physics engine to behave unpredictably at large frame deltas, physics should always run on a fixed timestep. Fiedler specifically warns that variable timesteps can change simulation behavior and recommends fixed-step simulation with rendering interpolation. [8]

For three moving bodies and arena boundaries, a custom lightweight 2D physics layer is preferable to a heavyweight engine for the prototype. You need:

circle ↔ circle
circle ↔ arena wall
circle ↔ goal plane
radial impulse
linear damping
velocity caps

That is small enough to own completely, which is valuable when debugging synchronization.

### Gravity itself

The central black hole is visually appealing, but I would not make it part of the competitive Standard mode initially.

Why? Because before players understand their own movement and Pulse, an invisible/continuous force manipulating the ball makes cause and effect harder to read.

Instead:

Standard

No environmental gravity. Pure player physics.

Gravity Storm — later casual mutator

A central gravity well appears for six seconds and is telegraphed two seconds in advance.

Orbit — later mutator

One permanent weak central attractor creates curved shots.

Heavy Core

Ball acceleration is lower but momentum is much higher.

Hyperball

Ball maximum velocity increases.

Reverse Pulse

For short intervals, Pulse attracts instead of repels.

The lesson from Sideswipe's rotating mutator modes is useful: novelty can sit around the competitive core instead of destabilizing the base rules. [6]

### Power-ups

I would therefore implement power-ups in this order:

Prototype: none.

MVP casual mode: one symmetric energy pickup in the center. Collecting it instantly refreshes Pulse cooldown or provides one overcharged pulse.

Post-MVP: additional effects.

Do not spawn powerful items randomly next to one player. If a competitive game feels unfair, players attribute losses to the game rather than to themselves, which destroys the “I can win the next one” rematch psychology.

### Scoring and overtime

Scoring should be football-simple:

Ball crosses left goal plane  → right player +1
Ball crosses right goal plane → left player +1

No combo score, shot-value multiplier or distance bonus.

Interesting statistics can exist without altering the actual outcome:

Goals
Saves
Shots
Longest possession
Max ball speed
Longest goal
Pulse accuracy
Comeback win

At 0:00 with a tie, trigger SINGULARITY OVERTIME.

For the prototype: first goal wins.

For the polished version: the arena can very gradually contract after 15–20 overtime seconds. This gives the match a natural conclusion and amplifies tension.

### Why repeat play could work

8 Ball Pool is useful here because its primary game remains straightforward 1v1 pool while retention layers add levels, coins, tables, cues, tournaments and collections. [9]

Keep Talking demonstrates another useful lesson: procedural variation and time pressure can keep a small core experience fresh. Its official site explicitly describes procedurally varied bombs and escalating missions. [10]

Gravity Goal can combine those principles without becoming bloated:

Opponent behavior     creates strategic variation
Physics               creates emergent variation
Short clock           creates tension
Rematches             create rivalry
Mutators              create occasional novelty
Cosmetics/rating      create long-term goals

The physics engine itself becomes a content generator.

### UX and short-session flow

The ideal friend-invite funnel should look like this:

Ahmet creates match
        ↓
Copy / Share link
        ↓
Friend taps link
        ↓
Choose nickname
        ↓
READY
        ↓
3…2…1…
        ↓
75 seconds
        ↓
RESULT
        ↓
REMATCH

No registration should appear before the first match.

A first-time tutorial should require about 20–30 seconds:

MOVE TO THE TARGET
         ↓
PULSE THE BALL
         ↓
SCORE
         ↓
READY

A practice bot can run locally before the friend arrives. This is not meant to become a sophisticated AI system; its job is simply to let the player learn movement and Pulse.

### Match HUD

A useful first wireframe:

┌─────────────────────────────────────────────┐
│     YOU  2          00:38          1  RIVAL │
│                                             │
│  ╔══╗                                 ╔══╗  │
│  ║  ║        ◉              ●         ║  ║  │
│  ║  ║                                 ║  ║  │
│  ╚══╝                  ◉              ╚══╝  │
│                                             │
│                                             │
│     ◉ MOVE                     [ PULSE ]    │
└─────────────────────────────────────────────┘

The clock should become increasingly prominent near the end rather than filling the entire UI with permanent alerts.

Important feedback:

Ball impact: proportional sound + small particle burst.

Strong Pulse: ring distortion + recoil.

Goal: 100–150 ms hit-stop/freeze, large goal flash and haptic where supported.

Last ten seconds: stronger timer audio/visual cadence.

Overtime: arena treatment changes dramatically.

Bad connection: small connection indicator rather than a modal warning.

### Social invitation and rivalry

The public URL could look conceptually like:

https://game.example/r/7KQ2MX

Use a six-character human code for manual entry but a longer high-entropy token internally for the actual invitation.

The result screen should prioritize one button:

YOU WIN
          4–3

      [ REMATCH ]

   Share    Exit

A valuable long-term social mechanic is pair rivalry history:

AHMET vs EMRE

Series:       14 – 12
Tonight:       5 –  4
Current streak: Ahmet ×2
Fastest goal:  3.1 sec

That creates progression without turning the underlying game into an RPG.

## Real-time networking and physics architecture

### Recommended architecture

For the prototype, I would build:

The web application is served from Vercel. Active gameplay connects directly to Cloudflare over wss://. One Durable Object represents one active room and owns the authoritative state.

Cloudflare's Durable Object documentation supports WebSocket-based coordination and provides WebSocket hibernation for idle connections; it also recommends reducing high-frequency overhead through batching. Importantly, timers such as setTimeout/setInterval keep a Durable Object active, which matters because an active 60 Hz match simulation will accrue duration rather than hibernating. [11]

### Why not make Supabase Realtime the game server?

Supabase Realtime is a good product. Its Broadcast feature sends low-latency messages over WebSockets, and its current benchmarks demonstrate substantial throughput under the vendor's documented test conditions. But Supabase itself says Presence is not intended for high-frequency updates and recommends Broadcast instead for fast-moving data. [12]

The deeper issue is authority.

A Supabase Broadcast channel can move messages, but it does not by itself establish an authoritative simulation. If Player A publishes “my position is here,” a malicious client can publish whatever position it wants.

You still need something that owns:

position
velocity
pulse cooldown
ball state
score
clock
goal decisions

Once that authoritative process exists, sending all physics traffic through a separate pub/sub service buys little for a two-player game.

Message economics also favor separating the physics loop. Supabase currently counts a Broadcast as the outgoing message plus each delivered copy. Its Free tier includes 2 million Realtime messages, and its current default Free throughput limit is 100 messages/sec. [13]

Under the proposed topology of two clients each sending 30 input updates/sec to one server subscriber plus a server publishing 20 snapshots/sec to two clients, the rough count is:

Inputs:
2 players × 30 sends/sec ×
(send + 1 server recipient)
= 120 billable messages/sec

Snapshots:
20 sends/sec ×
(send + 2 player recipients)
= 60 billable messages/sec

Total ≈ 180 messages/sec

90-second match ≈ 16,200 messages

That 16,200 figure follows Supabase's documented message-counting rules; the exact real implementation could be lower or higher depending on topology and batching. [14]

This does not make Supabase “bad.” It means high-frequency game simulation is not where I would spend its strengths.

Use Supabase for:

player profile
cosmetic inventory
rating
match history
leaderboard
aggregated analytics

and send only a compact match result when a match finishes.

### WebSocket vs WebRTC vs Durable Objects

A Durable Object is technically a hosting/state model rather than a competing wire protocol, so this table compares the practical architecture choices.

| Option | Strengths | Weaknesses | Cheat resistance | Operational complexity | Cost profile | Gravity Goal verdict |
| --- | --- | --- | --- | --- | --- | --- |
| WebSocket → normal server | Very easy browser API; bidirectional; mature tooling | Runs over TCP; old/stale data cannot simply be treated like an unreliable datagram | High if server authoritative | Low–medium | Depends on host | Good baseline |
| WebRTC DataChannel P2P | Direct peer path; supports ordered/unordered and limited-retransmission modes | Signaling, ICE, STUN/TURN, NAT traversal; peer authority creates cheating problem | Low unless server remains referee | High | Low direct-path cost; TURN can add cost | Do not use for first prototype |
| WebSocket → Durable Object | One room maps to one authoritative actor; simple state ownership; WebSocket support; idle hibernation | Cloudflare-specific; active simulation incurs duration; timers prevent hibernation | High | Medium | Very attractive at prototype scale | Recommended |

WebSocket is layered over TCP by specification, which gives a straightforward persistent bidirectional browser/server transport but not the “drop stale state rather than retransmit it” behavior available to datagram-style game networking. [15]

Valve's current Steam Networking APIs make the distinction explicit: they expose reliable and unreliable message modes, including no-delay behavior for data that becomes useless when delayed. Valve also points developers to Gaffer on Games and its own Source multiplayer-networking materials. [16]

WebRTC gives the browser something closer to those game-networking semantics. The current W3C WebRTC Recommendation allows RTCDataChannel to be ordered or unordered and either reliable or constrained through maxRetransmits or maxPacketLifeTime; the latter two cannot be enabled simultaneously. [17]

But WebRTC comes with more infrastructure. The official WebRTC documentation explains that peer setup uses ICE and may require STUN/TURN, while signaling is deliberately outside the WebRTC specification and must be supplied separately. [18]

For a two-week prototype:

Do not optimize away a measured problem before it exists. Start with authoritative WebSockets. Measure real phones over Wi-Fi and cellular. Introduce WebRTC only if WebSocket transport is demonstrably the limiting factor.

### Server authority

The client should never send:

{
  "x": 422,
  "y": 117,
  "score": 4
}

It should only send intent:

{
  "type": "input",
  "seq": 813,
  "clientTick": 10422,
  "moveX": -0.37,
  "moveY": 0.93,
  "pulsePressed": true
}

The server validates the input and decides what actually happens.

That means cheating by modifying JavaScript cannot directly create:

teleportation
infinite pulse
impossible velocity
fake goal
fake score

because those properties are never accepted from the client.

### Why deterministic lockstep is not the recommended approach

Deterministic lockstep is tempting because the state is tiny:

2 players
1 ball
some walls

In theory, send only inputs and let every device independently calculate identical physics.

The problem is the word identical.

Fiedler notes both that exact reproducibility requires a fully fixed simulation and that cross-platform floating-point determinism is difficult; deterministic lockstep also forces simulation progression to depend on the availability of synchronized input. [19]

A browser game increases the uncertainty:

different browser engines
different CPUs
different device refresh rates
JavaScript / WASM implementation differences
background/resume behavior
different timing characteristics

Therefore:

Use deterministic-ish code for debugging, but do not depend on determinism for correctness.

The server is truth.

### Recommended simulation frequencies

Starting configuration:

export const NET_CONFIG = {
  physicsHz: 60,
  inputSendHz: 30,
  snapshotHz: 20,

  minInterpolationMs: 60,
  defaultInterpolationMs: 80,
  maxInterpolationMs: 120,

  maxCatchupSteps: 4,
};

These are tuning starting points, not universal constants.

Fiedler's snapshot-interpolation work explains why raw incoming network updates hitch because packet arrival is jittered, and why buffering snapshots and interpolating between them trades a small amount of latency for considerably smoother motion. He also shows that extremely low snapshot rates create large interpolation delays for unpredictable physics. [20]

### Real-time sequence

### Server simulation pseudocode

The server should not assume that its timer fires at exactly 16.667 ms intervals. Use an accumulator:

const DT = 1 / 60;
const MAX_STEPS = 4;

let lastTime = monotonicNowSeconds();
let accumulator = 0;
let tick = 0;

function update() {
  const now = monotonicNowSeconds();

  // Avoid attempting to simulate an enormous gap after a stall.
  const elapsed = Math.min(now - lastTime, 0.1);
  lastTime = now;

  accumulator += elapsed;

  let steps = 0;

  while (accumulator >= DT && steps < MAX_STEPS) {
    for (const player of players) {
      const input = getInputForTick(player, tick);

      validateInput(input);
      applyPlayerInput(player, input, DT);
    }

    resolvePlayerMovement(world, DT);
    resolvePulses(world, DT);
    integrateBall(world.ball, DT);
    resolveCollisions(world);
    detectGoals(world);

    accumulator -= DT;
    tick++;
    steps++;
  }

  if (tick % 3 === 0) {
    // 60 / 3 = 20 snapshots/sec.
    broadcastSnapshot(createSnapshot(world));
  }
}

The fixed-step/accumulator approach follows the underlying strategy Fiedler describes for separating render timing from physics timing and avoiding unstable variable-delta simulations. [8]

### Client prediction and reconciliation

Local movement must happen immediately. Waiting for a round trip before moving your own ship would make 80 ms RTT feel like 80 ms input latency.

The client therefore keeps unacknowledged inputs:

interface InputFrame {
  seq: number;
  moveX: number;
  moveY: number;
  pulsePressed: boolean;
  dt: number;
}

let nextSeq = 1;
let pendingInputs: InputFrame[] = [];
let predictedPlayer: PlayerState;

function sampleAndSendInput(): void {
  const input: InputFrame = {
    seq: nextSeq++,
    moveX: controls.x,
    moveY: controls.y,
    pulsePressed: controls.consumePulseEdge(),
    dt: FIXED_DT,
  };

  pendingInputs.push(input);

  // Immediate local response.
  predictedPlayer = simulatePlayer(
    predictedPlayer,
    input,
    FIXED_DT
  );

  socket.send(encodeInput(input));
}

When the authoritative snapshot arrives:

function onSnapshot(snapshot: ServerSnapshot): void {
  const authoritative = snapshot.players[myPlayerId];

  // Server has processed everything through this sequence.
  pendingInputs = pendingInputs.filter(
    input => input.seq > snapshot.lastProcessedInput[myPlayerId]
  );

  // Start again from server truth.
  let reconciled = authoritative;

  // Re-run everything the server has not yet acknowledged.
  for (const input of pendingInputs) {
    reconciled = simulatePlayer(
      reconciled,
      input,
      FIXED_DT
    );
  }

  const error = reconciled.position.sub(renderedPlayer.position);

  if (error.length() > HARD_SNAP_DISTANCE) {
    renderedPlayer.position = reconciled.position;
    visualCorrection.set(0, 0);
  } else {
    // Keep physics correct immediately but hide the visual correction.
    predictedPlayer = reconciled;
    visualCorrection = visualCorrection.add(error);
  }

  snapshotBuffer.push(snapshot);
}

Render corrections decay:

function render(dt: number): void {
  visualCorrection.scale(
    Math.exp(-CORRECTION_DECAY * dt)
  );

  const localVisualPosition =
    predictedPlayer.position.sub(visualCorrection);

  drawLocalPlayer(localVisualPosition);
}

This combines immediate prediction with authoritative correction.

### Remote player and ball interpolation

Do not render the newest remote snapshot immediately.

Instead:

const renderServerTime =
  estimatedServerTime() - interpolationDelayMs;

const [older, newer] =
  snapshotBuffer.findAround(renderServerTime);

const alpha =
  (renderServerTime - older.time) /
  (newer.time - older.time);

remotePlayer.pos = lerp(
  older.remotePlayer.pos,
  newer.remotePlayer.pos,
  alpha
);

ball.pos = hermite(
  older.ball.pos,
  older.ball.velocity,
  newer.ball.pos,
  newer.ball.velocity,
  alpha
);

Fiedler specifically discusses snapshot buffers, linear interpolation and Hermite interpolation using velocity to improve motion quality, while noting that extrapolating rigid-body physics can fail badly around forces and collisions. [21]

For Gravity Goal:

Own player: predict.

Opponent: interpolate.

Ball: mostly interpolate; optionally predict the local player's own Pulse impulse cosmetically.

Goals: never predict as authoritative.

A local pulse can produce its VFX/audio instantly even before authoritative ball state returns. This preserves responsiveness while avoiding the worst consequence of misprediction: showing a goal that the server later retracts.

### Adaptive jitter buffer

Track:

RTT
RTT variance
snapshot interarrival time
snapshot age
correction size

Then adapt:

if (jitterP95 > 35) {
  interpolationDelay = Math.min(
    interpolationDelay + 10,
    120
  );
}

if (jitterP95 < 15 && stableForSeconds > 10) {
  interpolationDelay = Math.max(
    interpolationDelay - 5,
    60
  );
}

The principle is more important than the exact numbers: stable networks should feel tighter; unstable networks should trade slightly more visual delay for smoothness.

## Prototype plan and prioritized roadmap

### Recommended codebase

I would structure the repository as a small monorepo:

gravity-goal/
│
├── apps/
│   ├── web/
│   │   ├── React
│   │   ├── Canvas renderer
│   │   ├── touch/keyboard controls
│   │   └── networking client
│   │
│   └── room-server/
│       ├── Cloudflare Worker
│       └── Durable Object GameRoom
│
├── packages/
│   ├── game-core/
│   │   ├── vectors
│   │   ├── physics
│   │   ├── rules
│   │   └── simulation
│   │
│   ├── protocol/
│   │   ├── input schema
│   │   ├── snapshot schema
│   │   └── binary/json codec
│   │
│   └── test-tools/
│       ├── seeded input generator
│       └── network fault injector
│
└── tests/
    ├── physics/
    ├── protocol/
    └── multiplayer/

The most important architectural decision is that server and client prediction import the same game-core functions.

Not because we require bit-perfect determinism, but because divergent rules would otherwise guarantee reconciliation errors.

### Rendering choice

For the prototype I recommend:

React for application UI.

Native Canvas 2D for the arena.

Do not drive 60 fps physics/render positions through React state.

Conceptually:

function GameScreen() {
  return (
    <>
      <GameCanvas />
      <ScoreHUD />
      <PulseButton />
      <ConnectionIndicator />
    </>
  );
}

Inside GameCanvas, use an imperative requestAnimationFrame loop.

If particle count or visual sophistication later exceeds Canvas 2D comfort, migrate the renderer to PixiJS/WebGL without rewriting the network simulation.

### Two-week prototype roadmap

The following estimate assumes a solo developer already comfortable with React/TypeScript and using an agent for boilerplate, tests and debugging.

| Priority | Workstream | Deliverable | Estimated effort |
| --- | --- | --- | --- |
| P0 | Rules/spec | Constants, state schema, scoring, match state machine | 4 h |
| P0 | Local physics | Players, ball, walls, goals, Pulse, fixed 60 Hz | 12–14 h |
| P0 | Controls/render | Touch joystick, Pulse, keyboard, Canvas arena | 7–9 h |
| P0 | Room backend | Create/join room, Durable Object, WSS | 8–10 h |
| P0 | Authority | Server physics + validation + snapshots | 7–9 h |
| P0 | Netcode | Prediction, interpolation, reconciliation | 10–12 h |
| P0 | Match flow | Ready, countdown, scoring, overtime, rematch | 5–6 h |
| P0 | Invite UX | Room URL, code, clipboard/Web Share flow | 3–4 h |
| P0 | Diagnostics | RTT/jitter/correction debug overlay | 3–4 h |
| P0 | Tests | Physics tests + two-client sync harness | 5–6 h |
| P1 | Feel | Basic sound, particles, goal flash, screen shake | 4–5 h |
| P0 | Deployment/fixes | Vercel + Cloudflare + device issues | 6–8 h |

Expected total: approximately 72–88 hours.

A strict two-week prototype should finish with exactly one arena, one ball and one player ability.

The definition of done is:

Two different phones can open a public link, enter the same room, play a complete match, disconnect/rejoin once, finish correctly and immediately rematch.

Everything else is optional.

### Six-week polished MVP roadmap

The six-week version should expand by proving reliability and retention, not by immediately adding ten game modes.

| Milestone | Main deliverables | Cumulative effort |
| --- | --- | --- |
| Playable core | Local game feel, one arena, Pulse | 20–25 h |
| Real multiplayer | Rooms, server authority, prediction/reconciliation | 55–65 h |
| Challenge prototype | Invite, match, overtime, result, rematch, basic polish | 72–88 h |
| Network hardening | Adaptive interpolation, reconnect, telemetry, abuse controls | 105–120 h |
| Mobile polish | Touch tuning, accessibility, audio/VFX, responsive layouts | 130–150 h |
| Social layer | Rivalry stats, match history, optional quick match | 155–180 h |
| Retention layer | Rating, cosmetics shell, one casual mutator | 180–200 h |
| Production QA | Load/fault tests, browser matrix, dashboards, privacy/ops | 210–240 h |

### Scope for the polished MVP

At six weeks I would allow:

Standard 1v1
Practice bot
Friend rooms
Quick Match
Rematch / best-of-three
Rating / rank
Rivalry head-to-head history
Three cosmetic ship bodies
Three trails
Three goal explosions
One casual Gravity Storm mutator
Basic player profile
Network telemetry
Reconnect

I would still postpone:

voice chat
text chat
guilds/clans
spectators
tournaments
battle pass
real-money purchases
ads
replay editor
user-generated content
complex inventory
multiple ranked arenas

Each of those can consume a surprising amount of operational and moderation work without proving whether Gravity Goal itself is fun.

### Vercel alternative

Because Vercel WebSockets became generally available on October 20, 2026, an all-Vercel alternative is now technically possible. Vercel states that established sockets stay pinned to the Function instance, while future connections may land on another instance, so shared room coordination needs an external state/pub-sub layer. [22]

That would look like:

React/Vercel
    ↓
Vercel WebSocket Function
    ↓
Redis room stream/state
    ↓
other WebSocket Function

For chat this is sensible; Vercel publishes exactly such an architecture. [23]

For a tiny real-time physics room I prefer:

roomId → one Durable Object → one authoritative simulation

because the conceptual model is much simpler.

## Performance, testing, and analytics

### Performance budget

Define a budget before adding art.

Recommended targets:

| System | Target |
| --- | --- |
| Physics | 60 fixed steps/sec |
| Visual rendering | 60 fps target |
| Server snapshot | 20/sec |
| Input updates | 30/sec + immediate action edge |
| Average network payload | Prefer <1 KB/snapshot |
| Initial JS game payload | Prefer <500 KB compressed before art/audio |
| Resume/reconnect | <3 sec target |
| Match room creation | <1 sec backend target |
| Main-thread long tasks during match | Essentially zero |
| GC-visible gameplay hitch | Zero acceptable |

A 120 Hz phone does not require a 120 Hz physics simulation. Rendering can run at the device's display cadence while physics stays fixed at 60 Hz and rendered transforms interpolate between physics states, exactly the separation described in Fiedler's fixed-timestep treatment. [8]

### Physics edge cases that need automated tests

Test these before network testing:

Ball hits vertical wall at max speed
Ball hits corner
Ball crosses exact goal edge
Player pulses from zero distance
Player pulses exactly at radius boundary
Two players pulse simultaneously
Player + ball + wall contact at same tick
Ball receives repeated pulses until speed cap
Overtime starts at tie
Goal occurs on final regulation tick
Goal occurs during overtime
Goal cannot score twice
Player cannot Pulse during cooldown
Player cannot exceed movement speed
NaN / Infinity never enters world state

Use normalized world coordinates such as:

WORLD_WIDTH  = 16;
WORLD_HEIGHT = 9;

rather than tying game logic to screen pixels.

### Automated two-client sync harness

Create a headless harness that launches two synthetic clients against a real room server.

A compact TypeScript skeleton:

import WebSocket from "ws";
import { strict as assert } from "node:assert";

type Snapshot = {
  tick: number;
  ball: { x: number; y: number };
  players: Record<string, { x: number; y: number }>;
  score: [number, number];
};

class TestClient {
  ws: WebSocket;
  snapshots: Snapshot[] = [];

  constructor(url: string) {
    this.ws = new WebSocket(url);

    this.ws.on("message", raw => {
      const msg = JSON.parse(raw.toString());

      if (msg.type === "snapshot") {
        this.snapshots.push(msg.state);
      }
    });
  }

  sendInput(seq: number, x: number, y: number, pulse = false) {
    this.ws.send(JSON.stringify({
      type: "input",
      seq,
      moveX: x,
      moveY: y,
      pulsePressed: pulse,
    }));
  }
}

async function runSyncScenario() {
  const room = `TEST-${Date.now()}`;
  const url = `ws://localhost:8787/room/${room}`;

  const a = new TestClient(url);
  const b = new TestClient(url);

  await sleep(300);

  for (let seq = 1; seq <= 300; seq++) {
    // Deterministic synthetic movement.
    const angle = seq * 0.03;

    a.sendInput(
      seq,
      Math.cos(angle),
      Math.sin(angle),
      seq % 43 === 0
    );

    b.sendInput(
      seq,
      -Math.cos(angle),
      -Math.sin(angle),
      seq % 59 === 0
    );

    await sleep(1000 / 30);
  }

  await sleep(500);

  const sa = a.snapshots.at(-1)!;
  const sb = b.snapshots.at(-1)!;

  // Both clients must ultimately receive the same server truth.
  assert.equal(sa.tick, sb.tick);
  assert.deepEqual(sa.score, sb.score);

  assert.ok(
    Math.abs(sa.ball.x - sb.ball.x) < 1e-6 &&
    Math.abs(sa.ball.y - sb.ball.y) < 1e-6
  );

  console.log("Sync test passed:", sa.tick);
}

const sleep = (ms: number) =>
  new Promise(resolve => setTimeout(resolve, ms));

runSyncScenario().catch(err => {
  console.error(err);
  process.exit(1);
});

Notice that this test does not ask two clients to independently derive identical physics.

It asserts that both clients converge on identical authoritative server state.

### Development-only network fault injector

Do not wait until testing on bad hotel Wi-Fi to discover jitter bugs.

Add:

interface NetworkFaults {
  baseLatencyMs: number;
  jitterMs: number;
  dropProbability: number;
}

class FaultInjector {
  constructor(
    private readonly cfg: NetworkFaults,
    private readonly random = Math.random
  ) {}

  send(sendNow: () => void): void {
    // Application-level drop for resilience testing.
    if (this.random() < this.cfg.dropProbability) {
      return;
    }

    const jitter =
      (this.random() * 2 - 1) *
      this.cfg.jitterMs;

    const delay = Math.max(
      0,
      this.cfg.baseLatencyMs + jitter
    );

    setTimeout(sendNow, delay);
  }
}

Then expose development presets:

GOOD
20 ms one-way, 3 ms jitter

CELLULAR
55 ms one-way, 20 ms jitter

BAD_WIFI
90 ms one-way, 50 ms jitter

CHAOS
150 ms one-way, 80 ms jitter,
2–5% app-layer synthetic drop

WebSocket itself runs on TCP, so actual network packet loss causes retransmission rather than application-visible datagram loss; synthetic application-layer dropping remains useful for testing stale-update tolerance, reconnect behavior and snapshot recovery. RFC 6455 specifies WebSocket over TCP. [24]

### Manual two-device matrix

Every release candidate should be tested on at least:

| Player A | Player B | Network |
| --- | --- | --- |
| iPhone Safari | iPhone Safari | Same Wi-Fi |
| iPhone Safari | Android Chrome | Same Wi-Fi |
| iPhone Safari | Android Chrome | Wi-Fi ↔ 5G |
| Android Chrome | Desktop Chrome | Wi-Fi |
| iPhone Safari | Desktop Safari | Wi-Fi |
| Desktop Chrome | Desktop Chrome | Artificial 150 ms |
| Mobile | Mobile | One temporary disconnect/reconnect |

Each playtest should include:

10 normal matches
5 deliberate rapid Pulse matches
3 overtime matches
network transition if possible
screen rotation attempt
background app → return
one player reloads page
one player force-closes connection

### Observer/debug mode

During development, press a hidden keyboard shortcut to reveal:

FPS             60
Server tick     18211
RTT             73 ms
Jitter p95      18 ms
Interp buffer   80 ms
Snapshot age    61 ms
Prediction err  0.014
Corrections/s   0.8
Socket queue    0

This will save enormous debugging time.

Do not diagnose multiplayer by saying:

“It felt weird.”

Diagnose:

“At p95 RTT 164 ms, ball correction exceeded 0.08 arena units after local pulses and interpolation buffer remained 60 ms.”

That is actionable.

### Analytics event schema

For product analytics:

session_start
tutorial_start
tutorial_complete

room_created
invite_shared
invite_opened
room_joined
player_ready

match_start
goal_scored
overtime_start
match_end

rematch_offered
rematch_accepted
rematch_declined

disconnect
reconnect_success
reconnect_failed

For network telemetry:

net_sample
snapshot_received
prediction_correction
large_correction
socket_reconnect
socket_backpressure
simulation_catchup

A net_sample could be:

{
  "event": "net_sample",
  "matchId": "anon-f37...",
  "rttMs": 83,
  "jitterMs": 17,
  "interpolationMs": 80,
  "predictionError": 0.013,
  "snapshotAgeMs": 68,
  "fps": 59.8
}

Sample telemetry periodically rather than uploading every physics tick.

### Product metrics

The most useful early metrics are not DAU.

Start with:

| Metric | What it answers |
| --- | --- |
| Invite → join conversion | Is social entry friction low? |
| Time to first match | Can people start quickly? |
| Tutorial completion | Are controls understandable? |
| Match completion | Is technical/gameplay quality acceptable? |
| Rematch acceptance | Was the match fun enough to repeat immediately? |
| Matches per pair/session | Does rivalry sustain play? |
| First-session 3-match rate | Is it genuinely repeatable? |
| Goals/minute | Is pacing correct? |
| Overtime rate | Are matches reasonably balanced? |
| Comeback rate | Do losing players retain hope? |
| Disconnect rate | Is networking stable? |

Only after acquiring repeat users should DAU/WAU/MAU and D1/D7/D30 retention become dominant.

A particularly useful north-star metric for an early private beta is:

Completed matches per active pair.

A player who launches once and leaves is less important to this game's core hypothesis than a pair that voluntarily plays seven consecutive matches.

### Network metrics

Collect distributions, not just averages:

RTT p50 / p90 / p95 / p99
jitter p50 / p95
snapshot interarrival p95
prediction error p95
ball correction magnitude p95
large corrections per match
reconnect rate
reconnect time
match abort rate
server simulation catch-up steps
server tick execution time

Alert on simulation correctness, not only uptime.

A server that responds to health checks while producing visible 20-pixel ball teleports is technically online and experientially broken.

## Monetization, retention, legal, and operations

### The retention ladder

Retention should be introduced in this sequence:

Immediate

Rematch
Best of 3
Head-to-head score

Short term

Friend rivalry stats
Win streak
Personal match statistics
Practice bot

Medium term

Quick Match
Elo/rating
Ranks
Seasonal leaderboard

Longer term

Cosmetics
Weekly mutators
Challenges
Seasonal cosmetics

This follows the broad lesson visible in 8 Ball Pool: the underlying competitive game remains recognizable while progression, competitive positioning and cosmetic customization sit around it. Miniclip currently promotes 1v1 play, tournaments, leveling, coins and cosmetic cue/table customization. [9]

### Monetization recommendation

Do not monetize the prototype.

For an eventual product, the safest fit is cosmetic monetization:

ship bodies
ship colors/materials
trails
Pulse effects
ball skins visible locally/both players
goal explosions
profile banners
emotes / quick-chat stickers

Never sell:

faster movement
stronger Pulse
shorter cooldown
larger hitbox
better ball control
extra lives
overtime advantages

Skill-based 1v1 games are especially vulnerable to perceptions of pay-to-win.

### Ads versus IAP

For this particular game:

Cosmetic IAP / cosmetic season system > advertising.

An interstitial ad directly between:

LOSS → REMATCH

attacks the most important retention loop the game has.

Ads also add privacy and age-compliance considerations. The FTC's amended COPPA Rule requires covered child-directed services to obtain separate parental opt-in consent for certain third-party disclosures/targeted advertising and imposes limits around retention of children's information. [25]

If ads are ever tested, a less destructive model would be opt-in rewarded advertising outside the competitive flow, such as temporarily previewing a cosmetic. I would still postpone it until retention is proven.

### Privacy-by-design

For the prototype:

No real names required
No email required
No voice
No text chat
No location collection
No targeted ads
Anonymous random player ID
Short-lived room data
Minimal network telemetry

This is both an engineering simplification and an operational advantage.

A public privacy notice should nevertheless explain:

what telemetry is collected
why it is collected
how long it is retained
which vendors receive it
how deletion requests work

### Age considerations

If the game is a general-audience product rather than child-directed, a conservative launch posture would be 13+ and no behavioral advertising.

COPPA applies to child-directed online services collecting personal information from children under 13 and can also matter where a general-audience operator has actual knowledge it is collecting such information from an under-13 user. The FTC says a general-audience service may block under-13 participation, while mixed-audience or child-directed design creates additional obligations. [26]

For EU users, GDPR Article 8 sets 16 as the default threshold for a child's own consent in the applicable information-society context while permitting member states to lower that threshold no further than 13. [27]

California privacy obligations also need to be evaluated as the product grows, particularly if data is sold/shared or advertising is added; California regulators continue to actively enforce opt-out and privacy-interface requirements. [28]

This is product-planning guidance rather than legal advice; a commercial launch should receive jurisdiction-specific review.

### Hosting-cost analysis

Cloudflare's current Durable Object pricing lists, on the Paid plan, 1 million requests/month included, then $0.15/million, and 400,000 GB-seconds/month of duration included, then $12.50/million GB-seconds. Free Durable Objects currently include 100,000 requests/day and 13,000 GB-s/day. Cloudflare bills Durable Object duration using the allocated 128 MB, and active non-hibernating WebSocket workloads accrue duration. [29]

A continuously active 90-second room costs approximately:

90 sec × 0.128 GB
= 11.52 GB-seconds

So 10,000 complete 90-second matches would consume approximately:

115,200 GB-seconds

which is below the current 400,000 GB-s Paid-plan included duration. Roughly 34,700 such full-duration matches correspond to 400,000 GB-s before other activity is counted. These calculations assume one 128 MB Durable Object continuously active for the entire match and exclude lobby time, Worker usage, logging, storage and other products. [30]

Incoming WebSocket messages are heavily discounted in Cloudflare's request accounting; Cloudflare's own pricing example divides WebSocket messages by 20 when determining billable request equivalents. [31]

The important optimization is therefore not exotic compression at prototype scale. It is:

hibernate empty/idle lobbies
destroy completed rooms quickly
do not write game state to DB every tick
keep snapshots compact
limit telemetry

### Server-cost safeguards

Before public launch:

const ROOM_LIMITS = {
  maxPlayers: 2,
  maxSpectators: 0,
  maxMatchSeconds: 150,
  maxIdleLobbySeconds: 300,
  maxReconnectGraceSeconds: 8,
  maxInputsPerSecondPerPlayer: 45,
};

A malicious client should not be able to hold 10,000 rooms open forever.

Rate-limit:

room creation/IP
join attempts/IP
invalid room codes
input events/socket
reconnect attempts

### Cheating

The fundamental anti-cheat principle is:

The client expresses intention; the server decides reality.

Validate:

|moveX, moveY| ≤ 1
maximum input frequency
Pulse cooldown
match phase
player identity/socket ownership
server-side score
server-side goal detection
server-side random seed

Never trust:

client clock
client score
client position
client velocity
client cooldown
client claim of victory

A modified JavaScript client can still automate perfect input or run a bot. That is harder to prevent on the web. Ranked play can later examine behavioral signals and impossible input patterns, but trying to build sophisticated anti-bot detection before proving the game is fun would be premature.

### Primary risk register

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Game is technically good but boring | High | Critical | Test gray-box version before art |
| Ball feels delayed | High | Critical | Local feedback, prediction, 20 Hz snapshots, jitter buffer |
| Visible desync/corrections | Medium | High | Server truth + reconciliation + metrics |
| Mobile control frustration | Medium | High | Large joystick zone, one action button, configurable sensitivity |
| TCP/WebSocket loss spikes | Medium | Medium–high | Small packets, prediction, interpolation; evaluate WebRTC after measurement |
| Rage disconnect | High | Medium | 8 sec reconnect grace, then server award |
| Client cheating | Medium | High if ranked | Input-only protocol, authority, rate validation |
| Server-cost abuse | Medium | Medium | Room TTLs and creation/input limits |
| Friend unavailable | High | High for retention | Practice bot + later Quick Match |
| Too many mechanics too early | High | High | Standard mode stays minimal |
| Child/privacy exposure | Medium | High | 13+ posture, minimal data, no chat/ads initially |
| Name/IP conflict | Medium | High | Treat “Gravity Goal” as working title and clear before launch |

## Assets, visual references, and Codex handoff

### Recommended visual direction

The visual identity should avoid looking like a cheap Rocket League clone.

A stronger direction is:

Minimal cosmic sports broadcast.

Think:

dark arena
clean geometric ships
bright energy ball
soft gravity distortion
high-contrast goals
very readable motion trails
restrained particles

Do not spend the first two weeks drawing detailed spaceships. During gameplay, players mostly need to understand:

Where am I?
Where is my opponent?
Where is the ball?
Is Pulse available?
Where are the goals?
How much time remains?

Everything else is secondary.

### Starter assets

For the prototype, Kenney is unusually convenient because Kenney states that assets on its asset pages are CC0/public-domain licensed and may be used commercially without attribution. [32]

Useful starter packs:

Kenney Space Shooter Remastered — 295 2D space/vehicle assets, CC0. [33]

Kenney UI Pack – Sci-Fi — 130 sci-fi interface assets, CC0. [34]

Kenney Particle Pack — 80 particle/VFX assets, CC0. [35]

Kenney Simple Space — lightweight 2D space assets, CC0. [36]

These should be used as prototype material, not necessarily final visual branding.

### UI and game-feel references

Study these for structure, not for copying their art or trade dress:

Rocket League Sideswipe controls/support — useful for studying how a mechanically deep game exposes relatively small mobile control surfaces. [37]

8 Ball Pool on Miniclip — useful for studying the conversion from immediate 1v1 competition into levels, currency and customization. [38]

Keep Talking and Nobody Explodes — useful for studying time pressure, immediate comprehension and procedural replayability. [39]

The best UI inspiration from Sideswipe is not its artwork. It is the hierarchy:

gameplay takes most of the screen
controls stay near thumbs
score/time remain instantly visible
very little information competes with the match

### Prompt-ready technical specification for Codex

The first agent prompt should not say:

“Build Gravity Goal.”

That invites the agent to make dozens of unreviewed design decisions.

Start with something much narrower:

You are implementing the deterministic-ish shared simulation core for
a browser game called Gravity Goal.

Do not implement networking or UI yet.

Requirements:

- TypeScript.
- World size: 16 x 9 normalized game units.
- Fixed simulation step: 1/60 second.
- Two circular players and one circular ball.
- Players have acceleration, max speed, and damping.
- Ball has damping, restitution, and max speed.
- Arena has left/right goals.
- Implement circle-circle collision.
- Implement circle-wall collision.
- Implement server-side goal crossing detection.
- Implement Gravity Pulse:
  - radius-limited
  - smooth radial falloff
  - strong force on ball
  - weaker force on opposing player
  - recoil on pulsing player
  - cooldown
- No randomness.
- No rendering.
- No React.
- No network code.

Create unit tests for:
- max velocity
- pulse cooldown
- goal detection
- wall collision
- simultaneous pulses
- no duplicate goal
- no NaN/Infinity state

Before writing code, produce:
1. proposed state interfaces,
2. constants,
3. simulation update order,
4. test cases.

Wait for plan approval before implementation.

The next prompt should add the local visual prototype:

Build a React + TypeScript browser shell around the existing
game-core package.

Use Canvas 2D for gameplay rendering.

Requirements:
- landscape responsive arena
- keyboard controls
- mobile virtual joystick
- one large Pulse button
- score
- 75-second timer
- goal reset
- sudden-death overtime
- instant rematch
- requestAnimationFrame renderer
- simulation remains fixed at 60 Hz
- do not store 60 Hz positions in React state

Add a debug overlay showing:
FPS, physics tick, player positions, ball speed.

Only after local gameplay feels good should the networking prompt be issued:

Convert the existing Gravity Goal simulation into a
server-authoritative multiplayer architecture.

Infrastructure:
- Cloudflare Worker
- one Durable Object per room
- WebSocket clients
- shared TypeScript game-core package

Server:
- authoritative 60 Hz fixed simulation
- validates input only
- clients never submit positions or scores
- client inputs carry sequence numbers
- server snapshots at 20 Hz
- snapshots include:
  serverTick,
  lastProcessedInput per player,
  both player states,
  ball state,
  score,
  match state

Client:
- sends movement at up to 30 Hz
- sends Pulse edge immediately
- predicts own player
- stores unacknowledged inputs
- reconciles against server snapshot
- replays unacknowledged inputs
- opponent and ball use interpolation buffer
- small corrections are visually smoothed
- large corrections snap
- goals are server authoritative

Before implementation:
produce the network protocol types,
room state machine,
prediction algorithm,
reconciliation algorithm,
and failure cases.

Then give the testing agent a separate responsibility:

Build a multiplayer verification harness for Gravity Goal.

Create:
- two synthetic WebSocket clients
- seeded repeatable input sequences
- artificial latency/jitter/drop wrapper
- automated convergence assertions
- match completion assertions
- reconnect test
- simultaneous Pulse test
- overtime test

Generate test reports for:
20ms / 3ms jitter
60ms / 20ms jitter
100ms / 40ms jitter
150ms / 80ms jitter

Record:
RTT,
snapshot age,
prediction error,
correction count,
large correction count,
final server/client state.

Do not change gameplay code to make tests pass without identifying
the source of divergence first.

### Prioritized next-steps checklist

- Freeze the prototype rules: 1v1, 75 seconds, first-to-five, move + Pulse, one symmetric arena, no power-ups.

- Treat “Gravity Goal” as a working title until proper name/trademark clearance is complete. [5]

- Build game-core first with fixed 60 Hz physics and automated collision/Pulse/goal tests, following fixed-step principles rather than variable-delta physics. [8]

- Build a gray-box local game before networking. Two circles, one ball and two rectangles are enough to answer whether Pulse is actually fun.

- Play ten local matches before adding art. Tune acceleration, speed, ball restitution, Pulse strength/radius/cooldown and goal width.

- Add Cloudflare Durable Object room authority with clients sending only input intentions; use WebSockets initially. Cloudflare's one-object coordination model and WebSocket support fit the room architecture directly. [40]

- Implement local prediction + reconciliation + remote interpolation rather than deterministic lockstep. [41]

- Use Vercel for the web client; use Supabase only when persistent profiles/results become useful. Supabase Broadcast is appropriate for low-latency messaging, but high-frequency physics traffic consumes Realtime throughput/messages quickly and Presence is explicitly not designed for high-frequency state. [42]

- Test on two actual phones immediately, including Wi-Fi versus cellular, and instrument RTT, jitter, snapshot age and correction magnitude.

- Make Rematch the primary product metric. Do not build progression until real players voluntarily ask for another match.

- After core validation, add exactly one depth mechanic: charged Pulse is the strongest candidate because it adds skill without adding a button.

- After retention validation, add one casual mutator, rivalry history, Quick Match and cosmetics—in that order.

- Do not add ads, chat, voice, complex accounts or monetization to the prototype. Keep the initial data footprint minimal; child/privacy obligations become substantially more complex when personal data, advertising or under-13 audiences are introduced. [25]

[1] [6] [37] Getting started in Rocket League Sideswipe - Rocket League Sideswipe Support

https://www.epicgames.com/help/c-32885641/c-46244564/a17344791?utm_source=chatgpt.com

[2] [8] Fix Your Timestep! | Gaffer On Games

https://www.gafferongames.com/post/fix_your_timestep/?utm_source=chatgpt.com

[3] [11] Use WebSockets · Cloudflare Durable Objects docs

https://test-pr-word-change.previews.developers.cloudflare.com/durable-objects/best-practices/websockets/?utm_source=chatgpt.com

[4] [22] WebSocket support is now generally available - Vercel

https://vercel.com/changelog/websocket-support-is-now-generally-available?utm_source=chatgpt.com

[5] GRAVITY GOAL Trademark | Trademarkia

https://www.trademarkia.com/gravity-goal-90616345?utm_source=chatgpt.com

[7] ‎Rocket League Sideswipe App - App Store

https://apps.apple.com/ca/app/rocket-league-sideswipe/id1549027048?utm_source=chatgpt.com

[9] [38] Web Games - Miniclip

https://www.miniclip.com/games/web?utm_source=chatgpt.com

[10] [39] Keep Talking and Nobody Explodes - iOS & Android

https://keeptalkinggame.com/mobile/?utm_source=chatgpt.com

[12] [42] Broadcast | Supabase Docs

https://supabase.com/docs/guides/realtime/broadcast?utm_source=chatgpt.com

[13] [14] Manage Realtime Messages usage | Supabase Docs

https://supabase.com/docs/guides/platform/manage-your-usage/realtime-messages?utm_source=chatgpt.com

[15] [24] RFC 6455: The WebSocket Protocol | RFC Editor

https://www.rfc-editor.org/info/rfc6455/?utm_source=chatgpt.com

[16] steamnetworkingtypes.h (Steamworks Documentation)

https://partner.steamgames.com/doc/api/steamnetworkingtypes?utm_source=chatgpt.com

[17] WebRTC: Real-Time Communication in Browsers

https://www.w3.org/TR/webrtc/?utm_source=chatgpt.com

[18] Getting started with peer connections  |  WebRTC

https://webrtc.org/getting-started/peer-connections?utm_source=chatgpt.com

[19] Fix Your Timestep! | Gaffer On Games

https://gafferongames.com/post/fix_your_timestep/?utm_source=chatgpt.com

[20] [21] [41] Snapshot Interpolation | Gaffer On Games

https://www.gafferongames.com/post/snapshot_interpolation/?utm_source=chatgpt.com

[23] Build a real-time chat app with WebSockets on Vercel | Vercel Knowledge Base

https://vercel.com/kb/guide/real-time-chat-websockets?utm_source=chatgpt.com

[25] FTC Finalizes Changes to Children’s Privacy Rule Limiting Companies’ Ability to Monetize Kids’ Data | Federal Trade Commission

https://www.ftc.gov/news-events/news/press-releases/2025/01/ftc-finalizes-changes-childrens-privacy-rule-limiting-companies-ability-monetize-kids-data?utm_source=chatgpt.com

[26] Complying with COPPA: Frequently Asked Questions | Federal Trade Commission

https://www.ftc.gov/business-guidance/resources/complying-coppa-frequently-asked-questions?utm_source=chatgpt.com

[27] EUR-Lex - 02016R0679-20160504 - EN - EUR-Lex

https://eur-lex.europa.eu/eli/reg/2016/679/ojv?utm_source=chatgpt.com

[28] California Privacy Protection Agency Announces Joint Investigative Privacy Sweep: CA, CO, and CT Investigate Businesses Refusing to Honor Consumers' Right to Opt-Out of the Sale of Their Personal Information

https://cppa.ca.gov/announcements/2025/20250909.html?utm_source=chatgpt.com

[29] [30] Pricing · Cloudflare Durable Objects docs

https://2abdbd9f.previews.developers.cloudflare.com/durable-objects/platform/pricing/?utm_source=chatgpt.com

[31] Pricing · Cloudflare Durable Objects docs

https://d1-custom-bindings-docs.previews.developers.cloudflare.com/durable-objects/platform/pricing/?utm_source=chatgpt.com

[32] Support · Kenney

https://kenney.nl/support?utm_source=chatgpt.com

[33] Space Shooter Remastered · Kenney

https://kenney.nl/assets/space-shooter-remastered?utm_source=chatgpt.com

[34] UI Pack - Sci-Fi · Kenney

https://kenney.nl/assets/ui-pack-sci-fi?utm_source=chatgpt.com

[35] Particle Pack · Kenney

https://kenney.nl/assets/particle-pack?utm_source=chatgpt.com

[36] Simple Space · Kenney

https://kenney.nl/assets/simple-space?utm_source=chatgpt.com

[40] Rules of Durable Objects · Cloudflare Durable Objects docs

https://7617740f.previews.developers.cloudflare.com/durable-objects/best-practices/rules-of-durable-objects/?utm_source=chatgpt.com